
**Boot Camp Project Group Agreements**

**Add this file to your team’s repo next to the README.md and call it group-agreement.docx.**

**What is your team name?** R.O.W

**What is your project about?** Restroom finder app where users can add and review restrooms based on satisfaction and facilities available.

**What role(s) will everyone on the team hold:**

Lando: map, other things as needed, js, backend

Rhea: model, backend, js, gitmaster, issues

Sung wook: template, design, backend

**How often will you have meetings? How long?**

Class sessions, Lando anytime after 5, M/W/F morning Sungwook, + whenver anyone’s free to meet with Rhea

**Work on it before class (2x week) + class sessions (2x) +**

Lando and Rhea (if not Sungwook) evenings after 5 just text)

Group meeting: Wednesday at 5, class time: check in, how are things going, and does the timeline need to change

Meeting with sung wook and Rhea: Friday morning

Sunday night after 10: group meeting to discuss MVP

**How will you keep track of tasks?**

Slack, issues (everyone’s gonna get a notification)

**What if someone misses a deadline?**just give a heads up if you don’t think you can make it, or if you’re struggling (rhea)

**Timeline:**

HTML layout: by Wednesday (Sung Wook)

Models, Controllers (By Tuesday EOD or Wednesday: Rhea)

map logic: lando and Rhea (Thursday)

Insert properties into template engine (Sung Wook Friday)

JS logic (login, logout, withauth) (lando and Rhea: Friday)

**PPT: next Tuesday or Wednesday**

**Nice to haves: we will see after Friday**

**What happens if someone misses a meeting?** What is their responsibility? The team’s responsibility?  
just give a heads up before or follow up via slack, and then fill them in if you were there

**How does each team member like to receive feedback?**

**Rhea: be honest**

**Lando: be honest**

**Sung Wook: be honest**

**What if there is friction between members?** How will you address it?   
**have a conversation, pm, be honest, straightforward and empathetic   
  
Other Group Agreements:**